**Group 6**

**2 May 2018**

**08:30 – 13:00**

**ATTENDEES** Tom Gibbs, Fraser King, Jack Massey, Daniel Marsh

**Postmortem of previous weeks work:-**

**Overall Aim of the weeks sprint:-**

Ensure full functionality of all included game mechanics.

To prepare pitch gold PowerPoint presentation, to then rehearse as a team as thoroughly as possible.

**Meeting Minutes:-**

All team members in attendance.

Team collated all presentation slides into the PowerPoint for pitch gold. After uniformly formatting the presentation, the team rehearsed until heading to the schedule group presentations.

**Tasks for the current week:-**

**Tasks will be uploaded and tracked on JIRA. Detailed clarification of the requirements of each task is also specified in JIRA description.**

**Tom Gibbs:**

* **As a programmer, bug fix any issues to finalise complete build / 1h**
  + Completion of this task should maintain all functionality currently implemented, resolving the current screen tap position bug and correcting any further unintended behaviour that arises as a result.
* **As a programmer, prepare contents of assigned slides for pitch gold / 1h 30m**
  + Completed task should yield a document containing all relevant information to be presented regarding slides, as discussed in team meeting 25/04/18.
  + Team member should be ready to discuss their slide information with rest of team so final powerpoint can be produced.
* **As a programmer, attend the team jam to rehearse pitch gold / 3h**
  + Meet in common room, Monday 30 April at 13:00 PM.
  + Team will collate all produced slides into final PowerPoint before beginning practice pitches in any available room with a projector.
* **As a programmer, rehearse assigned slides independently before meeting for further rehearsals as a full team / 1h**
  + Practice speaking through your assigned slides to familiarise yourself with the flow of the presentation and to help memorise slider content.

**Fraser King:**

* **As a designer, prepare contents of assigned slides for pitch gold / 1h 30m**
  + Completed task should yield a document containing all relevant information to be presented regarding slides, as discussed in team meeting 25/04/18.
  + Team member should be ready to discuss their slide information with rest of team so final powerpoint can be produced.
* **As a designer, attend the team jam to rehearse pitch gold / 3h**
  + Meet in common room, Monday 30 April at 13:00 PM.
  + Team will collate all produced slides into final PowerPoint before beginning practice pitches in any available room with a projector.
* **As a designer, rehearse assigned slides independently before meeting for further rehearsals as a full team / 1h 30m**
  + Practice speaking through your assigned slides to familiarise yourself with the flow of the presentation and to help memorise slider content.

**Jack Massey:**

* **As a designer, prepare contents of assigned slides for pitch gold / 1h 30m**
  + Completed task should yield a document containing all relevant information to be presented regarding slides, as discussed in team meeting 25/04/18.
  + Team member should be ready to discuss their slide information with rest of team so final powerpoint can be produced.
* **As a designer, attend the team jam to rehearse pitch gold / 3h**
  + Meet in common room, Monday 30 April at 13:00 PM.
  + Team will collate all produced slides into final PowerPoint before beginning practice pitches in any available room with a projector.
* **As a designer, rehearse assigned slides independently before meeting for further rehearsals as a full team / 1h 30m**
  + Practice speaking through your assigned slides to familiarise yourself with the flow of the presentation and to help memorise slider content.

**Daniel Marsh:**

* **As a designer, prepare contents of assigned slides for pitch gold / 1h 30m**
  + Completed task should yield a document containing all relevant information to be presented regarding slides, as discussed in team meeting 25/04/18.
  + Team member should be ready to discuss their slide information with rest of team so final powerpoint can be produced.
* **As a designer, attend the team jam to rehearse pitch gold / 3h**
  + Meet in common room, Monday 30 April at 13:00 PM.
  + Team will collate all produced slides into final PowerPoint before beginning practice pitches in any available room with a projector.
* **As a designer, rehearse assigned slides independently before meeting for further rehearsals as a full team / 1h 30m**
  + Practice speaking through your assigned slides to familiarise yourself with the flow of the presentation and to help memorise slider content.

Team jam held Monday 30/04/18.

The next team meeting is scheduled for Wednesday 02/05/2018 for rehearsals prior to pitch gold.