**Group 6**

**30 April 2018**

**12:00 – 15:00**

**ATTENDEES** Tom Gibbs, Fraser King, Jack Massey, Daniel Marsh

**Postmortem of previous weeks work:-**

**Overall Aim of the weeks sprint:-**

Ensure full functionality of all included game mechanics.

To prepare pitch gold PowerPoint presentation, to then rehearse as a team as thoroughly as possible.

**Meeting Minutes:-**

All team members in attendance.

Team reviewed previous feedback from presentations, proposed ideas for inclusion and used Rob’s pitch gold email to produce a template PowerPoint presentation for pitch gold.

Essentials that went unincluded previously:

* Emotions in playtesters
* Emotions in target demographic
* Self-evaluation
* (has been included before) reference to iteration.

Each member will continue population of the PowerPoint presentation before meeting again on the morning of pitch gold to rehearse as a team.

Meeting arranged for Wednesday 2/05/18, 08:30.

**Tasks for the current week:-**

**Tasks will be uploaded and tracked on JIRA. Detailed clarification of the requirements of each task is also specified in JIRA description.**

**Tom Gibbs:**

* **As a programmer, bug fix any issues to finalise complete build / 1h**
  + Completion of this task should maintain all functionality currently implemented, resolving the current screen tap position bug and correcting any further unintended behaviour that arises as a result.
* **As a programmer, prepare contents of assigned slides for pitch gold / 1h 30m**
  + Completed task should yield a document containing all relevant information to be presented regarding slides, as discussed in team meeting 25/04/18.
  + Team member should be ready to discuss their slide information with rest of team so final powerpoint can be produced.
* **As a programmer, attend the team jam to rehearse pitch gold / 3h**
  + Meet in common room, Monday 30 April at 13:00 PM.
  + Team will collate all produced slides into final PowerPoint before beginning practice pitches in any available room with a projector.
* **As a programmer, rehearse assigned slides independently before meeting for further rehearsals as a full team / 1h**
  + Practice speaking through your assigned slides to familiarise yourself with the flow of the presentation and to help memorise slider content.

**Fraser King:**

* **As a designer, prepare contents of assigned slides for pitch gold / 1h 30m**
  + Completed task should yield a document containing all relevant information to be presented regarding slides, as discussed in team meeting 25/04/18.
  + Team member should be ready to discuss their slide information with rest of team so final powerpoint can be produced.
* **As a designer, attend the team jam to rehearse pitch gold / 3h**
  + Meet in common room, Monday 30 April at 13:00 PM.
  + Team will collate all produced slides into final PowerPoint before beginning practice pitches in any available room with a projector.
* **As a designer, rehearse assigned slides independently before meeting for further rehearsals as a full team / 1h 30m**
  + Practice speaking through your assigned slides to familiarise yourself with the flow of the presentation and to help memorise slider content.

**Jack Massey:**

* **As a designer, prepare contents of assigned slides for pitch gold / 1h 30m**
  + Completed task should yield a document containing all relevant information to be presented regarding slides, as discussed in team meeting 25/04/18.
  + Team member should be ready to discuss their slide information with rest of team so final powerpoint can be produced.
* **As a designer, attend the team jam to rehearse pitch gold / 3h**
  + Meet in common room, Monday 30 April at 13:00 PM.
  + Team will collate all produced slides into final PowerPoint before beginning practice pitches in any available room with a projector.
* **As a designer, rehearse assigned slides independently before meeting for further rehearsals as a full team / 1h 30m**
  + Practice speaking through your assigned slides to familiarise yourself with the flow of the presentation and to help memorise slider content.

**Daniel Marsh:**

* **As a designer, prepare contents of assigned slides for pitch gold / 1h 30m**
  + Completed task should yield a document containing all relevant information to be presented regarding slides, as discussed in team meeting 25/04/18.
  + Team member should be ready to discuss their slide information with rest of team so final powerpoint can be produced.
* **As a designer, attend the team jam to rehearse pitch gold / 3h**
  + Meet in common room, Monday 30 April at 13:00 PM.
  + Team will collate all produced slides into final PowerPoint before beginning practice pitches in any available room with a projector.
* **As a designer, rehearse assigned slides independently before meeting for further rehearsals as a full team / 1h 30m**
  + Practice speaking through your assigned slides to familiarise yourself with the flow of the presentation and to help memorise slider content.

Team jam held Monday 30/04/18.

The next team meeting is scheduled for Wednesday 02/05/2018 for rehearsals prior to pitch gold.